YIPYY  ·  PRODUCT & ENGINEERING

Yipyy Calling

Remediation & Build Workflow

Purpose  Turn the existing calling prototype into a shipped, own-branded product: remove all carrier branding from the facility experience, consolidate a split settings surface, replace simulated call state with real telephony, and reconcile contradictory analytics.

| Field | Value |
| --- | --- |
| Document | Yipyy Calling — Remediation & Build Workflow |
| Version | v1.0 — Draft for approval |
| Date | 22 August 2026 |
| Owner | Product / Engineering |
| Scope | Facility-portal telephony: branding, information architecture, settings, call experience wiring, data integrity, rollout |
| Inputs | Yipyy facility portal walkthrough (14 screens) · MoeGo Calling (Beta) help centre: Overview, Setup, Inbound/Outbound, Review Activity, Troubleshooting |
| Status | Awaiting Phase 0 decisions |

# Contents

# 1. Executive summary

Yipyy Calling is further along than a first look suggests. The facility portal already contains an IVR builder with preview, CRM-driven smart routing rules, a live call queue with position and wait estimates, staff presence with auto-reset, QA scoring with a flagged-review queue, call tagging, recording with transcription, voicemail with AI summaries, and — confirmed in the latest walkthrough — a full inbound screen-pop and an in-call panel with pet context, outstanding balance, VIP flags, call notes, live tagging, and mute / hold / keypad / transfer controls.

On feature surface area, this is ahead of MoeGo, the closest comparable product in pet-care software. MoeGo has no IVR builder, no routing rules, no queue, no presence, and no QA layer.

The problem is not capability. It is that the product currently reads as a prototype wearing someone else's name:

- It is branded as a vendor integration. Settings → Integrations shows facilities "Twilio SMS", "Twilio VOIP" and "SendGrid Email" as connectable services, with toggles that let a facility disconnect its own phone line.

- The call experience is driven by simulation. The screen-pop and active-call panel are reached through "Simulate Known Caller" / "Simulate Unknown Caller" buttons that ship in the facility UI, and the in-call timer reads 99:23 — a placeholder, not elapsed time.

- The numbers contradict each other. The Analytics tab carries two unrelated sections: one reporting 0 calls from the live call log, one reporting 26 calls, a 31% answer rate and $600 of attributed revenue from mock data.

The work ahead is therefore mostly wiring, consolidation and naming — not net-new feature construction. That is a much shorter path to a sellable product than the feature list implies, and it is the reason this plan front-loads credibility work in Sprint 1 and treats the remaining CRM actions as a fast follow.

The one-line thesis Yipyy has built more calling product than its closest competitor and is presenting it as a Twilio integration. Rename it, wire it to real calls, make the numbers agree — then sell it.

# 2. What is already built in Yipyy

This section is the inventory the plan is built on. Everything listed here exists in the portal today; the assessment of whether it is real or simulated is in section 4.

## 2.1 Module structure

Communication → Calling, with a KPI header (System Status, Missed, Voicemails, Today) and eight tabs: Live, Dialer, Call Log, Voicemail, Recordings, IVR & Routing, Analytics, Settings.

## 2.2 The call experience — confirmed built

Inbound calls surface a docked panel in the top-right of the portal. For a recognised number it resolves the client, their pet, upcoming appointment count and VIP status before the call is answered.

Figure 1 — Inbound screen-pop, recognised caller: client, pet and breed, upcoming appointment, VIP flag, Dismiss / Answer.

For an unrecognised number the panel collapses to a single decision, folding profile creation into the answer action rather than making it a separate step after the call. This is a better interaction than MoeGo's equivalent, which creates the profile as a consequence of answering rather than as a stated choice.

Figure 2 — Inbound screen-pop, unknown caller: "Answer & Create Profile" as the single primary action.

Once connected, the panel expands into a working surface: multiple pets with breeds, the active boarding stay, upcoming appointment count, outstanding balance, VIP and behavioural flags, a Create Booking action, a call-notes field, live call tagging, and the standard control set plus Add Staff to Call.

Figure 3 — Active call panel. Note the elapsed timer reading 99:23 (placeholder) and the support bubble overlapping the End Call control.

## 2.3 Live, routing, recordings and settings

Figure 4 — Live tab: demo controls (to be removed), call queue with wait time and estimate, unanswered calls with auto-SMS confirmation and resolution state.

Figure 5 — IVR & Routing: auto-attendant with greeting read-time estimate, after-hours message, hold music, drag-ordered menu options, and priority-ordered smart routing rules that run before the IVR.

Figure 6 — Recordings: needs-review queue with flag reasons (low AI sentiment, keyword match) and QA scoring.

Figure 7 — Calling → Settings: business number, self-serve porting with digital LOA, and seven dispatch modes.

The Settings tab additionally carries call availability with ring-pool preview, call tags, queue position announcement, ring and alert preferences, call forwarding, ring duration, recording with transcription and retention, missed-call auto-SMS with template, business hours, and a staff permissions summary — all under a single Save Settings bar.

# 3. Where Yipyy is ahead of MoeGo

These are the differentiators. They should be protected through the remediation and used in positioning; none of them exist in MoeGo Calling today.

| Capability | Why it matters commercially |
| --- | --- |
| IVR auto-attendant with preview | MoeGo routes to devices only. A menu lets a multi-service facility separate grooming, boarding, billing and vet emergencies without staffing a switchboard. |
| Smart routing rules from live CRM data | VIP → management, outstanding balance → billing, care alert → vet team, new client → reception. Routing on customer state, not just digits pressed. Nothing comparable exists in the category. |
| Call queue with position and wait estimate | Turns a busy signal into a managed wait. Directly reduces the abandoned-call number. |
| Staff presence with auto-reset | Busy / away without going offline, resetting automatically. Stops the ring pool degrading over a shift. |
| Round-robin and location-based dispatch | MoeGo offers five device-oriented modes; Yipyy adds fair distribution and geographic routing. |
| QA scoring and flagged-review queue | Low-sentiment and keyword-flagged calls surface for coaching. A management feature, not a phone feature — and a reason for owners to log in. |
| Call tagging with tag-frequency analytics | Turns call reasons into an operational signal (a spike in "complaint" is actionable). |
| Self-serve porting with digital LOA | MoeGo requires contacting a customer success manager. Yipyy can make this a signup-flow step. |
| Answer-on-one-device sync | Stops every device ringing after pickup — small, and the kind of detail that gets noticed daily. |

# 4. The three problems

## 4.1 Problem one — the product is branded as someone else's

Settings → Integrations presents telephony and messaging to facilities as third-party connections, naming the carrier and the email provider, exposing an unformatted placeholder number, and offering toggles that can sever a live phone line.

Figure 8 — Settings → Integrations today. Twilio SMS, Twilio VOIP and SendGrid Email are named to the facility; the VOIP card shows +1234567890 and a disconnect toggle.

MoeGo runs the same carrier and never says so. Across their entire published help centre, Twilio appears exactly twice: once in a troubleshooting footnote explaining that very short calls are skipped, and once in firewall documentation aimed at a facility's IT team. It never appears in the product. Their facilities buy "MoeGo Calling".

The underlying interface principle is not cosmetic: name things by what the person controls and recognises, never by how the system is built. A facility owner controls a phone number, a ring order and a voicemail greeting. They do not control a VOIP provider account, and showing them one creates three costs — avoidable support load, self-inflicted outages from the disconnect toggle, and a competitive tell that Yipyy is a thin wrapper around a commodity.

## 4.2 Problem two — the experience is a prototype shell

The call UI is built, but reached through simulation rather than through calls. Three tells are visible in the facility build:

- Demo controls ship in production. "Simulate Known Caller", "Simulate Unknown Caller" and "Show Active Call Panel" sit at the top of the Live tab.

- The in-call timer is a placeholder. It reads 99:23 rather than counting from answer.

- The number does not survive across screens. Integrations reports +1234567890 while Calling → Settings reports +1 (514) 555-0100 — there is no single normalised number, and no formatter shared between surfaces.

The consequence for planning is favourable: the expensive design and front-end work is done. What remains is a provider abstraction, a real call lifecycle, and binding the existing components to it.

## 4.3 Problem three — the numbers disagree with each other

The Analytics tab renders two independent sections, stacked, describing the same period.

Figure 9 — Analytics, upper section: "Live from the call log · Last 30 days · 0 calls".

Figure 10 — Analytics, lower section on the same tab: 26 calls, 31% answer rate, 31% conversion.

A third account of the same data appears on the Call Log tab. The three do not reconcile:

| Measure | Call Log tab | Analytics | Consequence |
| --- | --- | --- | --- |
| Total calls | 26 | 26 / 0 | Two aggregation paths, one of them mock |
| Missed | 1 | ≈18 (31% answer rate) | An 18× discrepancy on the metric the header KPI promotes |
| Completed | 6 | — | Not derivable from the answer rate shown |
| Revenue attributed | — | $600 | No attribution model exists behind the figure |
| Unanswered badge | 2 | — | Badge renders 2 while the list renders 3 rows |

Why this is the highest-risk item Feature gaps lose a deal. Numbers that contradict each other on one screen lose trust in every other number in the product — including occupancy, revenue and payroll. The $600 "Revenue from Calls" tile is the sharpest example: it is the figure an owner is most likely to challenge, and there is currently no model behind it.

# 5. Defect register

Twenty-two defects, graded. Blockers must clear before any facility outside the beta cohort sees the module.

| ID | Defect | Severity |
| --- | --- | --- |
| D-01 | Carrier and provider names exposed to facilities; disconnect toggle can sever live telephony | Blocker |
| D-02 | Calling configuration split between Integrations and Calling → Settings; two sources of truth for number and recording state | Blocker |
| D-03 | Number mismatch across screens (+1234567890 vs +1 (514) 555-0100); no E.164 normalisation or shared formatter | High |
| D-04 | Demo controls ("Simulate Known / Unknown Caller", "Show Active Call Panel") present in the facility build | Blocker |
| D-05 | Two contradictory analytics sections on one tab (0 calls live vs 26 calls mock) | Blocker |
| D-06 | Metric definitions unreconciled across Call Log, header KPIs and Analytics | High |
| D-07 | Badge counts computed separately from lists (Unanswered "2" over 3 rows) | High |
| D-08 | Three locations (PLT / NDG / LVL) share one number, one greeting, one set of business hours | High |
| D-09 | Recording retention stated twice — plan-derived chip vs hardcoded header | Medium |
| D-10 | Recording consent is a single global toggle; demo number is a 514 (Quebec) area code — two-party consent and Law 25 territory | Blocker (legal) |
| D-11 | Screen-pop and active-call panel are driven by simulation, not by call lifecycle events | Blocker |
| D-12 | No click-to-call entry points from Customer, Bookings, Estimates, Inbox, Daily Care or Booking Requests | High |
| D-13 | No mobile parity, no microphone/notification preflight, no diagnostics | High |
| D-14 | AI summaries exist on voicemail only; no save-to-client-note, feedback, or version history | Medium |
| D-15 | "Revenue from Calls" and "Conversion Rate" displayed with no attribution model | Blocker |
| D-16 | Staff permissions rendered in Calling Settings but owned by Roles; ownership ambiguous | Medium |
| D-17 | No stated caller-ID / number-masking policy; staff mobile numbers may reach clients | High |
| D-18 | One Save bar for twelve sections; no dirty state, no per-section save, no audit trail on routing changes | Medium |
| D-19 | Two overlapping taxonomies — call tags vs inquiry category — used interchangeably | Medium |
| D-20 | "System Status: Online" is decorative, not bound to a health check | Medium |
| D-21 | In-call panel shows an outstanding balance with no action to collect it | High |
| D-22 | Support bubble overlaps the End Call control; docked panel obscures the tab bar | Medium |

# 6. MoeGo benchmark

## 6.1 What they show

One page, reached two ways — Settings → Communication → Calling, or Message Center → Calling Settings — carrying eight numbered fields: MoeGo number, call ring duration, call dispatching (all at once / web first / mobile first / web only / mobile only), automatic recording, business hours, voicemail script, missed-call auto reply, and message content. Permissions live under Settings → Staff → Role Permissions → Communication, with a separate Clients & Pets permission controlling whether a role can see client emails and phone numbers at all.

## 6.2 What they claim

Their positioning is worth mirroring in Yipyy's copy, because Yipyy can substantiate all of it and more: automatic client recognition, so staff greet by name instead of searching; unified business identity, so staff call from the business number and personal numbers stay private; secure client data, because staff never need full contact details; real-time tracking through transcription and auto-recording; after-hours voicemail to reduce churn; and a unified hub across locations.

## 6.3 What they do that Yipyy does not

| MoeGo capability | Yipyy status |
| --- | --- |
| Send intake forms, agreements and vaccine requests during a live call | Not present — Create Booking is the only in-call CRM action |
| Message the client from within the call | Not present |
| Click-to-call from message thread, client profile and appointment detail | Not present anywhere in the portal |
| DTMF keypad during a call | Keypad control rendered; transmission unverified |
| Mobile app parity for receiving and placing calls | Not present |
| AI summary on every recorded call, structured for pet care | Voicemail only |
| Save summary to the client record; rate the summary; edit with version history | Not present |
| Fixed call category taxonomy (new booking / reschedule / cancel / inquiry) | Conflated with free-form call tags |
| Per-location voicemail greetings | Single greeting for three locations |
| Permission to hide client emails and phone numbers from a role | Not present |
| Published troubleshooting and network-test guidance | Not present |

Two further notes from their documentation are worth carrying into the build. First, they enforce that outbound calls can only be placed to an existing client profile — there is no manual dial pad — which is a deliberate data-hygiene constraint, not an omission. Second, they publicly state that spam-number blocking is not available and remains on their roadmap; shipping it would be a cheap and quotable differentiator.

# 7. Naming and copy rules

Product name: Yipyy Calling. Sub-surfaces: Yipyy Number, Call Log, Voicemail, Recordings, IVR & Routing, Call Analytics. Sibling services: Yipyy Messaging, Yipyy Email.

| Never appears in the facility UI | Use instead |
| --- | --- |
| Twilio VOIP / Twilio Voice | Yipyy Calling |
| Twilio SMS | Yipyy Messaging |
| SendGrid Email / SMTP Email | Yipyy Email |
| "Integration connected" | "Active" |
| "Disconnect integration" | No such control exists — see §8.2 |
| API keys, account SIDs, webhooks | Never surfaced |
| "VOIP" | "Phone" or "Calling" |
| "Provider outage" | "Calls are affected. Yipyy is on it." |
| Raw provider error codes | Plain-language message with a next step |

The one permitted exception Legal disclosure. The carrier may and must be named in the Terms of Service, the DPA and the subprocessor list, and in firewall documentation written for a facility's IT team. Nowhere else — not in a label, a toast, an error, or a settings field.

Error copy follows the same rule: state what happened and what to do, in the interface's voice. Not "Twilio returned 21610" but "This number has opted out of texts from your business. Ask the client to reply START, or reach them by phone."

# 8. Target architecture

## 8.1 Provider abstraction

A single Yipyy Calling Service sits between the portal and the carrier, exposing number provisioning, call control, recording storage, transcription and summarisation. Exactly one module — the provider adapter — imports the carrier SDK.

- No provider type crosses the service boundary.

- No provider string reaches a React prop, label, toast or error message.

- The adapter is swappable behind a configuration key, so a carrier change is a backend project, not a product rewrite.

- CI gate: grep -riE "twilio|sendgrid|accountsid|authtoken" on the facility bundle must return zero matches.

## 8.2 Two surfaces, two audiences

| Surface | Contents |
| --- | --- |
| Facility portal | Yipyy Calling only. Number, routing, hours, recording, permissions, activity. Cannot see, connect, disconnect or configure a carrier. |
| Yipyy internal admin console | Provider account health, credential rotation, number inventory, port queue, per-facility usage and spend, adapter kill switch, webhook replay. Not reachable from the facility portal. |

## 8.3 Data model

| Entity | Key fields |
| --- | --- |
| calling_account | facility_id, status, provider_ref, plan_tier, enabled_at |
| calling_number | facility_id, location_id, e164, label, status (provisioning / active / porting / port_failed / released), capabilities, is_primary, provider_ref |
| calling_settings | scope (facility ¦ location), dispatch_mode, ring_duration_s, forwarding_mode, forwarding_e164, recording_enabled, transcription_enabled, consent_mode, retention_days (plan-derived, read-only), missed_call_sms_enabled, sms_template, queue_enabled, announce_position |
| business_hours | scope, weekday, opens_at, closes_at, closed, holiday_calendar_id |
| ivr_flow / ivr_option | greeting_text, after_hours_text, hold_music, enabled — options: digit, label, action_type, action_target, sort_order |
| routing_rule | scope, priority, condition_json, action_json, enabled |
| call_record | direction, from_e164, to_e164, location_id, staff_id, client_id, pet_id, status, disposition, category, tags[], queue_wait_s, duration_s, recording_id, transcript_id, summary_id, follow_up_status, assigned_to, booking_id, attributed_revenue_cents |
| staff_presence | staff_id, status, auto_reset_at |
| call_audit_log | actor_id, entity, before_json, after_json, at |

## 8.4 Event contract

call.initiated · call.ringing · call.answered · call.completed · call.missed · call.abandoned · recording.ready · transcription.ready · summary.ready · number.port.status_changed

Every metric in the product derives from these events and from nothing else. This single rule resolves defects D-05, D-06 and D-07 by construction rather than by patching each screen.

# 9. Information architecture changes

| Change | Detail |
| --- | --- |
| Leaves Integrations entirely | Twilio SMS, Twilio VOIP, SendGrid Email, SMTP Email |
| Stays in Integrations | QuickBooks Online, and any future connector where the facility genuinely owns the third-party relationship |
| Temporary redirect | A single card in Integrations for one release: "Phone and messaging moved. Your number, call routing and voicemail now live under Communication → Calling." with a link |
| New settings home | Settings → Communication → Yipyy Calling (also Yipyy Messaging, Yipyy Email) |
| Dual entry preserved | The Calling module keeps a Settings tab that deep-links to the same page, matching the pattern facilities already learn elsewhere |

## 9.1 Settings page structure

Twelve flat sections under one Save bar become five groups, each independently saved with its own dirty state:

| Group | Contains |
| --- | --- |
| Your number | Number, label, status, per-location numbers, port a number |
| How calls reach your team | Dispatch mode, ring duration, queue and position announcement, forwarding, ring and alert preferences, availability with ring-pool preview |
| When you're open | Business hours per location, holiday calendar, after-hours behaviour |
| Recording & privacy | Recording, transcription, consent notice and jurisdiction, retention (read-only, plan-derived, with upgrade path) |
| Follow-up | Missed-call auto-SMS with live preview, call tags, default assignment |

# 10. The workflow

Each ticket is written as an action and the condition that closes it. Phases 1–4 constitute the credibility release; 5–10 are the product build.

## Phase 0 — Decisions to lock before code

| # | Decision | Owner |
| --- | --- | --- |
| 0.1 | Confirm naming: Yipyy Calling / Messaging / Email | Founder |
| 0.2 | Plan gating — which tiers include Calling; is launch a closed beta as MoeGo ran it | Founder / Sales |
| 0.3 | Recording retention per tier — one number per tier, stated once | Founder / Legal |
| 0.4 | Consent posture per operating jurisdiction (Quebec / Ontario two-party) | Legal |
| 0.5 | One number per facility, or one per location | Product |
| 0.6 | Does outbound require an existing client profile, as MoeGo enforces | Product |
| 0.7 | Definition of call-to-booking attribution and revenue from calls | Product / Finance |

Decision 0.6 is the one to settle first: it determines whether the Dialer tab keeps a manual keypad, and it changes the shape of the outbound flow across six surfaces.

## Phase 1 — De-brand the facility surface

Blocker. One sprint. Nothing else ships before this.

| Ticket | Work | Done when |
| --- | --- | --- |
| P1-01 | Remove Communication Integrations and VOIP & Phone System cards from Integrations | Cards gone; QuickBooks unaffected; no dead routes |
| P1-02 | Add the temporary "moved" redirect card | Click lands on Settings → Communication → Yipyy Calling |
| P1-03 | Global string sweep across facility code | CI grep for provider names returns zero |
| P1-04 | Provider error-code translation map | Top 25 codes mapped with next steps; fallback defined; no raw code reaches the UI |
| P1-05 | Remove demo controls from the facility build | Simulate buttons absent in production; simulation available only behind an internal flag |
| P1-06 | Add the carrier to Terms, DPA and subprocessor list | Legal sign-off recorded |
| P1-07 | Update support macros, onboarding scripts and sales collateral | Support lead confirms; no macro references a carrier |

## Phase 2 — Provider abstraction and provisioning

One to two sprints. Makes calls real.

| Ticket | Work | Done when |
| --- | --- | --- |
| P2-01 | Build the provider adapter interface and carrier implementation | Adapter is the only module importing the carrier SDK |
| P2-02 | Number provisioning service — search by area code, buy, assign, release | A facility can be provisioned without an engineer opening a carrier console |
| P2-03 | Auto-provision on facility activation, area code derived from address | New facility holds a live number within 60 seconds of activation |
| P2-04 | Port-in backend — LOA capture, submission, status polling, failure states | Port status visible in-app; failures produce an actionable message, not a dead end |
| P2-05 | E.164 normalisation and one shared display formatter | D-03 closed; the same number renders identically on every screen |
| P2-06 | Internal admin console | Ops can resolve a facility telephony incident without database access |
| P2-07 | Real health check driving System Status | Status reflects adapter and carrier reachability; degraded state renders a banner and suppresses the "all systems operational" copy |

## Phase 3 — Wire the existing call UI to real calls

Two sprints. This is where the prototype becomes a product; the components already exist.

| Ticket | Work | Done when |
| --- | --- | --- |
| P3-01 | Bind the inbound screen-pop to call.ringing with a real ANI → client match | Known caller resolves in under 500 ms; the panel in Figure 1 renders from live data |
| P3-02 | Wire "Answer & Create Profile" to real profile creation with the call attached | Draft client exists and is editable during the call |
| P3-03 | Real elapsed timer, recording indicator and connection state | 99:23 placeholder gone; timer counts from answer; REC reflects actual recording state |
| P3-04 | Wire mute, hold, keypad and transfer to the call controller | DTMF verified against an external IVR; hold plays configured hold music |
| P3-05 | Warm transfer with target picker and Add Staff to Call (conference) | Transfer target rings, original leg parks, all legs write to one call record |
| P3-06 | Persist call notes and live tags to the call record | Notes and tags survive hangup and appear in Call Log detail |
| P3-07 | Confirm smart routing rules execute against live CRM fields | All four shipped rules demonstrably fire in test calls |
| P3-08 | Fix panel layering — docked panel must not obscure tabs or the End Call control | Panel is minimisable, never overlaps navigation, support bubble reflows |

## Phase 4 — Consolidate settings and reconcile data

One to two sprints.

| Ticket | Work | Done when |
| --- | --- | --- |
| P4-01 | Move Calling → Settings to Settings → Communication → Yipyy Calling; keep the tab as a deep link | Both paths render one component over one state |
| P4-02 | Restructure into five groups with per-section save and dirty-state guard | Leaving with unsaved edits prompts; sections save independently |
| P4-03 | Single source of truth in calling_settings; delete duplicate reads | One field, one row, one endpoint |
| P4-04 | Retention becomes read-only and plan-derived from one constant | Settings and the Recordings header show the same value |
| P4-05 | Consent controls — jurisdiction per location, consent mode, announcement preview | Two-party locations cannot enable silent recording; legal sign-off |
| P4-06 | Delete the mock analytics section; one metrics service over call events | One Analytics section; a refresh never changes the numbers |
| P4-07 | Publish a metric dictionary and apply it (answered, missed, abandoned, voicemail, after-hours) | Call Log counters, header KPIs and Analytics agree by construction |
| P4-08 | Compute badges from the same query as their list | Badge always equals row count |
| P4-09 | Build call-to-booking attribution, or remove the revenue tiles | Every displayed dollar traces to a booking ID, or the tile is gone |
| P4-10 | Audit log on routing, hours, recording and number changes | Owner role can see who changed routing and when |

## Phase 5 — Close the CRM action gaps

One sprint. Small surface, high daily value.

| Ticket | Work | Done when |
| --- | --- | --- |
| P5-01 | In-call actions: send message, send intake form, send agreement, request vaccine records | Each completes without leaving the call |
| P5-02 | Collect payment from the in-call panel when a balance is shown | D-21 closed — the balance in Figure 3 becomes actionable |
| P5-03 | Click-to-call from Customer, Bookings, Estimates, Inbox, Daily Care, Booking Requests | Present and functional in all six surfaces |
| P5-04 | Enforce caller-ID policy — all outbound presents the Yipyy number | Staff mobile number never reaches a client handset; verified on iOS and Android |
| P5-05 | Open client profile from the call panel without dropping the call | Profile opens in place; call state preserved |

## Phase 6 — AI and follow-up layer

One to two sprints.

| Ticket | Work | Done when |
| --- | --- | --- |
| P6-01 | Extend AI summaries from voicemail to all recorded calls | Summary appears within roughly two minutes of hangup |
| P6-02 | Adopt a pet-care summary schema: key topics, appointment details, health / vaccination / behaviour notes, sentiment, risk flag with severity, upsell opportunities, action items, SOP compliance check | Schema versioned; renders in Call Log detail and Recordings |
| P6-03 | Save summary to the client record | One click writes to the client timeline with provenance |
| P6-04 | Summary feedback, editing and version history | Feedback stored for evaluation; prior versions viewable |
| P6-05 | Handle calls too short to record | Explicit "too short to record" state instead of an empty player |
| P6-06 | Separate category (fixed enum) from tags (facility-defined) | Filters and analytics reference the correct field; migration written |
| P6-07 | Resolution workflow — mark resolved, mark all resolved, follow-up SLA surfacing | The unresolved count in the header becomes actionable |

## Phase 7 — Multi-location

One sprint.

| Ticket | Work | Done when |
| --- | --- | --- |
| P7-01 | Number per location with primary designation | PLT, NDG and LVL can each hold their own number |
| P7-02 | Per-location greeting, hours, IVR and routing with facility-level inheritance | Override UI shows what is inherited and what is local |
| P7-03 | Unified hub — staff answer across locations, records attribute correctly | Location filters return correct partitions |
| P7-04 | Role permission to hide client emails and phone numbers | A restricted role sees masked contact details but can still click to call |

## Phase 8 — Mobile, devices and self-service support

One to two sprints.

| Ticket | Work | Done when |
| --- | --- | --- |
| P8-01 | Mobile incoming-call UI with client and pet context | Parity with the desktop screen-pop |
| P8-02 | Mobile outbound from client, thread and appointment | Three entry points live |
| P8-03 | Microphone and notification preflight per browser and OS with guided fixes | Setup blocks go-live until green |
| P8-04 | In-app diagnostics — network test, jitter and packet loss, device selector, test call | A facility can self-diagnose before opening a ticket |
| P8-05 | Help content for the seven failure modes: drops, static, choppy audio, one-way audio, latency, echo, not receiving calls | Published and linked from diagnostics |
| P8-06 | IT and firewall documentation for facilities on corporate Wi-Fi or VPN | Published — this is the one place the carrier is named |

## Phase 9 — Differentiators worth shipping early

Optional, but cheap relative to the competitive value.

| Ticket | Work | Done when |
| --- | --- | --- |
| P9-01 | Spam and robocall filtering | Competitor has publicly deferred this; shipping it is quotable |
| P9-02 | Consent-aware recording by jurisdiction as a marketed feature | No competitor in the category offers it |
| P9-03 | Shared voicemail inbox with assignment and SLA timers | Unresolved voicemails age visibly rather than silently |

## Phase 10 — Rollout

Continuous.

| Ticket | Work | Done when |
| --- | --- | --- |
| P10-01 | Per-facility feature flag plus plan gate | Flag flip provisions and de-provisions cleanly |
| P10-02 | Closed beta cohort with in-app beta badge and feedback link | Five to ten facilities live with a running feedback loop |
| P10-03 | Onboarding wizard: number → hours → greeting → routing → permissions → device check → test call | Median time to first live call under ten minutes |
| P10-04 | Kill switch — adapter failure falls back to forwarding to the facility's existing line | A simulated outage does not drop a facility's phone service |
| P10-05 | Usage and spend monitoring with per-facility limits | Alert fires before a facility exceeds plan minutes |

# 11. Sequencing

| Sprint | Content | Outcome |
| --- | --- | --- |
| 1 | Phase 0 decisions · Phase 1 de-brand · P4-06 to P4-08 (kill mock data) | Nothing on screen is a vendor name or an invented number |
| 2 | Phase 2 adapter and provisioning · P4-09 attribution or removal | Real numbers, real provisioning |
| 3 | Phase 3 wiring · P2-06 admin console | Real calls through the existing UI |
| 4 | Phase 4 settings consolidation and consent | One settings surface, legally sound recording |
| 5 | Phase 5 CRM actions · Phase 6 AI layer begins | The call becomes a revenue surface |
| 6 | Phase 6 completion · Phase 7 multi-location | Ready for multi-site facilities |
| 7 | Phase 8 mobile and diagnostics · Phase 10 rollout | Beta cohort live |

Sprint 1 ship gate No facility can see a vendor name, and no screen shows a number or a metric that is not real. Everything after Sprint 1 is product work. Sprint 1 is credibility, and it is cheap.

# 12. Definition of done

- Zero vendor strings in the facility bundle, enforced by a CI check

- One settings surface, one data source, per-section save, full audit trail

- Every displayed metric traces to a call event; no mock arrays in production

- Inbound calls open the matched client and pets from real call events, not simulation

- Outbound always presents the Yipyy number

- Recording obeys jurisdiction consent rules with legal sign-off

- Retention is identical everywhere and derived from plan

- Multi-location: number, hours, greeting and routing per location with inheritance

- Mobile and desktop reach parity on receiving, placing and context

- A facility can self-diagnose call quality before opening a ticket

- Kill switch tested: a carrier outage degrades to forwarding, never to silence

# 13. Open questions

- Is Calling a paid add-on, a tier feature, or bundled? This determines whether the retention control needs an upgrade path and whether Analytics is gated.

- Do we adopt the constraint that outbound requires an existing client profile? It is a genuine data-hygiene win and forces CRM adoption, but it blocks calling a vendor, a supplier or a vet.

- For Quebec operations, is the recorded announcement sufficient for two-party consent, or do we need explicit per-client opt-in capture?

- Does "Revenue from Calls" survive Phase 4? If attribution cannot be defined defensibly, removing the tile is better than shipping a number an owner will challenge.

- Who owns the IVR after launch — self-serve for owners, or configured during onboarding? This determines how much guardrail the builder needs.

- Should spam filtering be pulled forward from Phase 9 into Phase 5, given the competitor has publicly deferred it?